# Todo App: Software Engineering Learning Path

A command-line to-do app in Python (todo add, todo list, todo done). Status as of October 17, 2026.

# Session 1: Build it locally

| # | Step | What you do | Status |
| --- | --- | --- | --- |
| 1 | Requirements | Write 3 user stories and a "not doing" line in README.md | Done |
| 2 | Environment | Install Python and Git, create and activate .venv | Done |
| 3 | Version control | git init, .gitignore, first commits | Done |
| 4 | Code with TDD | Write a failing test, write the smallest code to pass, refactor. Repeat for add, list, done | Done |
| 5 | Testing | Run python -m pytest, add edge cases (empty list, bad number), save packages in requirements.txt | In progress |
| 6 | Linting and formatting | Install ruff, run ruff check and ruff format, fix what it flags | Not started |

# Session 2: Ship it like a real team

| # | Step | What you do | Status |
| --- | --- | --- | --- |
| 7 | Branches and pull requests | Create a GitHub repo, git remote add origin, push, make a feature branch, open a PR, review it yourself, merge | Not started |
| 8 | CI | Add a GitHub Actions file that runs pytest and ruff on every push and PR | Not started |
| 9 | Packaging and release | Add pyproject.toml so it installs as a todo command, finish the README, tag v0.1.0 | Not started |
| 10 | Maintenance | Introduce a bug, file an issue, write a failing test, fix it, close the issue | Not started |

# How the steps repeat: the cycles

The 10 steps read like a straight line, but real work runs in nested loops. Each check (tests, lint, CI, review, users) can send you back a stage.

| Loop | Steps | What happens | What sends you back |
| --- | --- | --- | --- |
| Inner loop (minutes) | 4, 5, 6 | Write a test, write the code, run the tests and lint, commit. Repeated dozens of times a day. | A test or lint check fails: fix it and run again. |
| Pull-request loop (hours) | 7, 8 | Push a branch, open a PR, CI runs, a reviewer looks, then merge. | CI fails or a reviewer asks for changes: back to the inner loop on the same branch. |
| Release loop (days or weeks) | 9 | After several merges, tag a version and publish the package. | A release check fails or a missing change is found: back to the PR loop. |
| Maintenance loop (ongoing) | 10, then 1, 4, 7 to 9 | A bug is found. Write a failing test, fix it, open a PR, release. | Users or monitoring report a problem. |

Other common cycles back

- Requirements change after users react, so step 1 is revisited often.

- Tooling and CI setup (steps 6 and 8) get revisited when a new check is needed or a dependency changes.

- Failed CI sends you back to step 5 or 6 within the same pull request.

The pattern: small steps with fast feedback, catching problems in the earliest and cheapest loop.

# Where you are now

- Step 5 (Testing) is in progress. add_task, list_tasks and done_task each have tests, and done_task raises a ValueError for a task number that does not exist (5 tests passing).

- Next action: write a failing test that done_task(tasks, 0) raises a ValueError, then fix the check.

- Then: a test for list_tasks([]), save packages with pip freeze > requirements.txt, and commit.